FINAL PRODUCT & ENGINEERING BLUEPRINT  ·  V3

CuriosityPedia

Research first. Perform second. Let the audience drive.

A publicly hosted curiosity game in which the selected model does its homework, stages a sourced explanation, and offers exactly two meaningful ways forward.

| Status | Final planning baseline for hackathon implementation |
| --- | --- |
| Supersedes | V2 Sites-guided blueprint; V2 and V1 retained as [DEPRECATED] |
| Public product | One Sites production URL; no repository or self-hosting required for visitors |
| Core runtime | Sites UI + server routes + D1 + direct provider research endpoints |
| Cost posture | No custom domain required; target zero fixed infrastructure initially, plus metered model/search usage |

# Executive decision

The answer in one sentence Build CuriosityPedia as a public OpenAI Site whose server routes call the audience-selected model with bounded web research tools, stream honest evidence activity, validate a sourced exactly-two response, and save every visible journey in D1; every next turn still requires the user to choose.

This V3 is not a larger version of the old token estimate. It corrects the product model. A CuriosityPedia performer does not receive a tiny question and answer mainly from training weights. It receives a carefully assembled branch context, researches the current question on the live web, reads promising sources, follows useful leads, notices uncertainty or contradiction, and only then gives the audience a curated performance. The selected model remains the intellectual performer throughout; there is no planner/critic committee and no unattended background journey. [S1, S4–S7]

The public experience remains a real hosted product. Sites supplies the production URL, the web interface, ordinary server routes, secrets, and platform storage. Visitors do not clone GitHub or self-host. A custom domain is optional. The initial infrastructure goal is zero fixed cost inside the owner's Sites entitlement and storage allowances, while model/search calls are deliberately metered. Sites is a public beta and its sharing/auth/plan behavior must be verified in the actual account before the promise is made publicly. [S3]

The best zero-fixed-cost account posture for this hackathon is guest play plus dispatch-owned Sign in with ChatGPT for cross-device saving. That avoids app-owned passwords and email delivery. Supabase remains a fully researched fallback when non-ChatGPT social identities are mandatory, but the current Supabase default SMTP cannot honestly support arbitrary public email signup; it is restricted to team addresses and demo-level volume. [S3, S20–S25]

## What is now committed

A research-first turn is P0: the model searches and reads before performing whenever the question benefits from live evidence.

One selected model remains the performer. Provider adapters normalize APIs; they do not replace the model with a hidden research model.

The live stage shows observable search/source activity and Curiosity Interludes, never raw or claimed chain-of-thought.

Every ready turn contains a substantial answer, transition, topic label, citations where evidence was used, and exactly two materially different next questions.

The audience can choose either path, reject both with a temporary grounded/adventurous preference, or delegate the current choice once.

Journeys, unchosen paths, rejected alternatives, reconnections, snapshots, sources, preferences, and usage are saved.

Automatic journeys, background continuation, schedules, Trigger.dev, and parallel model comparison remain removed.

Comparison is a reflective view over saved journeys; it does not launch simultaneous requests or declare a universal winner.

## Architecture and scope at a glance

| Concern | V3 decision | Why |
| --- | --- | --- |
| Public URL | OpenAI Sites production URL | Hosted, shareable product; no self-hosting or domain purchase |
| Frontend + backend | One Site with server routes | No separate Cloudflare Worker by default |
| Identity | Guest trial + SIWC | No custom password database or public-email infrastructure |
| Canonical state | Sites D1 | One durable source of truth for users and journeys |
| Research | Direct provider tool-enabled endpoint | The selected performer does its own homework |
| Streaming | Normalized SSE Research Trail | Honest progress without exposing private reasoning |
| Long work | Bounded foreground request only | Matches no-background product decision |
| External auth fallback | Supabase social OAuth + Postgres | Only when non-ChatGPT identity is a hard requirement |

## How to use this book

| Part | Audience | What it answers |
| --- | --- | --- |
| I — Product | Founder, designer, judge | What CuriosityPedia is and how every screen feels |
| II — Research performance | Product + AI engineer | What the model receives, does, reveals, and saves |
| III — Architecture | Full-stack engineer | How Sites, identity, D1, providers, APIs, and data fit |
| IV — Trust and economics | Owner, security, operations | How to control evidence, risk, latency, and spend |
| V — Delivery | Builder and demo owner | What to build first, how to test, and what blocks release |
| Appendices | Implementation team | Schemas, examples, feature accounting, sources, and acceptance |

PART I

The complete product experience

The model is on stage, but the audience owns the direction.

# 1. Product idea and emotional promise

## 1.1 The high-level idea

CuriosityPedia is an infinite, source-aware curiosity game. A person starts with a question, chooses an AI model presented through a light performer identity, and watches that performer research and explain the question. At the end of every performance the model proposes exactly two worthwhile next questions. The audience chooses the route, and the growing path becomes a durable personal web of wonder rather than a disposable chat transcript.

The product is not a search results page, a course, a benchmark arena, or an autonomous research report generator. The delight comes from three things occurring together: the performer appears to have done real homework; the answer is staged for a human reader rather than dumped from a tool; and the next fork feels surprising enough to earn a choice.

Product thesis Curiosity becomes legible when a model must research a question, turn that research into a performance, and reveal the two directions it finds most worth pursuing.

## 1.2 The performer contract

| Layer | Role | Boundary |
| --- | --- | --- |
| Underlying model | The intellectual performer: researches, connects, explains, and proposes the fork | Always visible by provider/model name |
| Weak performer cue | A light presentation flavor: patient, playful, historical, mechanism-first, contrarian-but-careful | Never dictates a domain list or scripted route |
| Research tools | Web search, page reading, optional image search/fetch | Evidence support; not a second mind |
| Application | Stages the experience, builds context, stores truth, enforces contracts and budgets | Does not invent curiosity or expose hidden reasoning |
| Audience | Chooses, rejects, branches, pauses, resumes, and compares | No continuation without a new visible action |

## 1.3 Success from the user's perspective

I can open one public link and understand the premise without setup.

The selected model feels meaningfully present, not hidden behind a generic assistant skin.

Research activity reassures me that the answer is being grounded, but never overwhelms the stage.

The final answer is worth reading and its sources are easy to inspect.

The two follow-up questions are genuinely different and make me want to choose.

My choices, rejected ideas, branches, and settings survive refresh and sign-in.

I can return later, recognize where I was, and continue any saved branch.

I can replay a seed with another model and compare the trajectories without being told one is objectively superior.

# 2. End-to-end journey

## 2.1 First visit and landing

The opening screen should communicate the game before asking for an account. The hero contains one sentence, one large seed field, a selected performer/model card, and one primary Start researching action. Below it, a compact strip previews a saved public example, the exactly-two loop, and the privacy/cost promise. A visitor can begin a bounded guest journey; saving across devices or building a permanent library asks for Sign in with ChatGPT.

| Element | Behavior | Example copy |
| --- | --- | --- |
| Seed field | Accepts a question or topic; gives specificity help without policing curiosity | What makes a city develop its own sound? |
| Live thoughts | Three or four cached/generated starters refresh when performer/model changes | What can a map hide by being accurate? |
| Performer card | Shows cue, provider/model, research style, expected speed/cost band | Sage · patient connections · Gemini 3.5 Flash |
| Research preset | Spark, Standard, or Deep; distinct from answer density | Standard · several sources · balanced wait |
| Account affordance | Guest first; SIWC for durable library | Try one turn · Sign in to save everything |
| Trust line | Explains browsing and metered use in plain language | This performer will search the web; sources appear with the answer. |

## 2.2 Performer browser

The user-facing object is a performer, but the underlying model remains obvious and switchable. Three polished cues are enough for the hackathon: Sage (patient connections), Spark (playful surprise), and Mechanist (how-things-work). Each card opens a detail drawer with its one-sentence cue, a sample opening, recommended model, supported research tools, expected latency/cost band, and a reminder that the model—not the cue—is the primary source of the journey.

Search, filter, and compare cues without turning them into rigid personas.

Switching model refreshes starter thoughts and capability labels.

Unavailable providers remain visible only if the UI clearly says unavailable and why; otherwise hide them.

Exact provider/model and prompt version are stored with every turn for later comparison.

Do not rank a performer using vague intelligence badges; show measured quality, speed, and cost bands after evaluation.

## 2.3 Research stage

After Start, the screen does not become an empty spinner. The current question remains large and stable. Beneath it, a quiet Research Trail reveals normalized evidence activity such as searching for…, opening…, checking a disagreement…, and preparing the performance…. Source titles may appear as they are consulted. The trail is collapsible and accessible as an ordered status log.

Beside or beneath the trail, one Curiosity Interlude appears at a time. It is a concise, previously curated and sourced fact related to the current topic or demonstrated interests. It rotates slowly, offers Next fact and Pause, can be saved as a possible branch, avoids repeats in the current journey, and vanishes immediately when the performance is ready. It never delays the answer, invents progress, or conceals an error. [S1]

| Moment | Visible status | Interlude behavior |
| --- | --- | --- |
| Request accepted | Setting the stage | Show a broad topic-matched fact |
| Search call | Searching for current evidence | Continue current fact; do not rotate rapidly |
| Page read | Reading a promising source | Source link remains independent of progress |
| Evidence conflict | Checking two accounts that differ | Optional Next fact remains available |
| Synthesis | Preparing the performance | No claim that final answer is complete yet |
| Ready | Trail marks complete and answer replaces the wait | Transition immediately |
| Failure | Plain error with retry/change-depth controls | Stop rotation; never keep entertaining indefinitely |

## 2.4 Performance reveal

The final stage reads like a thoughtful magazine explanation delivered by the chosen performer, not a chat bubble. The current question is the title. A short performer/model line and research timestamp sit beneath it. The answer uses two to five well-shaped paragraphs or content blocks, a small transition sentence that names the intellectual move, then two large question cards. Sources are visible at the claims they support and again in a compact evidence drawer.

| Region | Required behavior | Trust/accessibility detail |
| --- | --- | --- |
| Question header | Question, performer, exact model, research preset, date | Model attribution is never hidden |
| Explanation | Substantial, curated, density-aware prose | Semantic headings/paragraphs; sanitized rendering |
| Factual media | Optional real image, map, chart, artifact, or diagram | Caption, date/context, source link, alt text; text-only fallback |
| Read aloud | Speaks the exact displayed explanation | Word/sentence highlight, pause, resume, speed, clear AI-voice disclosure if generated |
| Research Trail | Collapsed summary of searches and consulted sources | Not private reasoning; sources distinguish consulted/cited |
| Two forks | Exactly two materially distinct next questions | Cards keyboard/switch accessible and not color-dependent |
| Quiet controls | Reject, delegate once, journey, save/snapshot, share if enabled | No control implies automatic continuation |

## 2.5 Choosing, rejecting, and delegating

Selecting A or B first saves the action, then begins the next foreground research turn. The unchosen option remains an open branch. Reject both opens a small grounded-to-adventurous control and an optional one-line reason. The rejected pair, reason, and temporary preference are sent only to the replacement request and stored as audience feedback; the performer identity is not permanently rewritten.

| Action | What happens now | What is remembered |
| --- | --- | --- |
| Choose A/B | Reserve one advance and research that question | Chosen edge; other option stays open |
| Reject both | Generate one replacement pair under temporary creativity guidance | Rejected pair, reason, slider value |
| Let performer choose | The same model selects A or B for this turn, then one child is researched | Delegated action and selected option |
| Open unchosen branch | Create a new path from the stored question | Original path unchanged; lineage linked |
| Pause/leave | No hidden work begins | Last committed ready turn and map state |

# 3. Durable experience and return value

## 3.1 Journey map

A journey is an expanding graph, not a transcript and not a completed course. The default view shows a chosen spine with nearby open branches. A list-equivalent view is always available. Chosen edges, unchosen options, rejected pairs, delegated choices, and reconnections use both shape/label and color. Selecting a node opens its question, answer, media, sources, actions, and Continue from here.

The original path is immutable when branching; continuation creates a new lineage edge.

A reconnection is suggested when a later topic meaningfully relates to the seed or another visited node.

The user can rename a journey, pin branches, hide clutter, and filter by open/rejected/reconnected.

Large graphs progressively reveal neighborhoods; the list view remains complete for keyboard and screen readers.

No locked nodes or fake future curriculum appears.

## 3.2 Journey-so-far snapshot

A snapshot is a generated reflection, never an ending. It summarizes topics visited, the active route, strongest surprise, unresolved questions, notable reconnection, audience behavior, and visible sources. Closing it returns to the live turn. Snapshots can be saved and revisited, but they do not mark a journey complete.

## 3.3 My Journeys

| Library capability | V1 behavior |
| --- | --- |
| Browse | Recent journeys with seed, last topic, performer/model, turn count, last activity |
| Filter | Topic, performer, provider/model, date, research preset, open branches |
| Resume | Return to last ready node or choose another stored node |
| Duplicate seed | Start a fresh journey with same seed and optional different model/cue |
| Compare | Place two saved journeys side by side without invoking a model |
| Manage | Rename, export, delete, and review retention/privacy status |

## 3.4 Manual comparison

Comparison is a reflective lens over saved evidence, not a live race. The user selects two journeys, sees their seed, cue, exact models, research presets, dates, action histories, topic transitions, source patterns, and reconnections. The UI may summarize differences descriptively—one path stayed mechanistic while another jumped to history—but never calls one model the winner without a defined, measured rubric.

Same-seed is encouraged but not mandatory; mismatches are disclosed.

Time, live-web changes, user choices, rejection feedback, and stochastic output are confounders.

A topic-jump table and aligned timeline are more useful than a single score.

The user can open the exact turns and sources behind any comparison observation.

No comparison screen triggers parallel generation or background work.

## 3.5 Personal curiosity web

Across journeys, shared topic labels can create a private curiosity web. This is a later V1 enhancement built from stored labels and user-approved links, not embeddings required for P0. It can reveal recurring interests, abandoned directions, and surprising bridges while keeping each original journey intact.

# 4. Settings, media, and inclusive behavior

## 4.1 Two independent depth controls

| Control | Choices | What changes | What does not |
| --- | --- | --- | --- |
| Research depth | Spark / Standard / Deep | Search/page/token/time budget and expected wait/cost | Answer typography |
| Answer density | Brief / Balanced / Rich | Explanation length and detail | Evidence quality requirement |
| Text size | S / M / L / XL | Rendering and line length | Generated content semantics |
| Factual image | Avoid / When useful / Prefer | Search effort for real visual | Never allows generated evidence |

## 4.2 Media rules

Images inside explanations are real, sourced factual visuals only: photographs, artifacts, maps, charts, or diagrams.

Every factual visual has a caption, source, date/context where relevant, license/use note when cached, and useful alt text.

Image provenance is separate from sources supporting written claims.

If no strong visual exists, render a composed text-only answer; never fill a factual slot with decorative AI art.

Generated imagery is allowed only for clearly decorative question cards and stable themes, and may be cut entirely from P0.

Do not hotlink or permanently cache an image unless its terms permit it. A linked preview can open the original source.

## 4.3 Read aloud

P0 may use browser speech synthesis because it has no provider bill, while preserving exact displayed text and sentence-level highlighting. Paid TTS is optional only if quality materially improves the demo. The control supports play/pause, click-to-resume, speed, and a separate way to read captions; sources are not spoken automatically.

## 4.4 Accessibility baseline

All core actions work with keyboard and switch access; visible focus never disappears.

Research status uses an ARIA live region with restrained announcements and a readable log.

Motion, interlude rotation, card animation, and read-aloud highlighting respect reduced-motion and Pause.

The graph has a complete list equivalent; states never depend on color alone.

Touch targets, contrast, headings, labels, error association, and zoom meet WCAG 2.2 AA intent. [S33]

Factual media has meaningful alt text; decorative art is marked decorative.

# 5. Scope that protects the product

| Band | Included | Release meaning |
| --- | --- | --- |
| P0 judgeable core | Public URL; guest/SIWC identity; seed; performer/model; researched root; Research Trail; interludes; answer; sources; exactly two; choose/reject; save/reload; responsive/accessibility/error states | Must be excellent before breadth |
| V1 target | Library; resume; branch/list map; snapshot; manual compare; density/media/read-aloud preferences; export/delete basics; usage dashboard | Completes durable product experience |
| Polish | Generated option art; richer reconnection suggestions; public read-only sharing; curiosity-web overview | Cut before trust or reliability |
| Deferred | Automatic journeys; schedules; background continuation; parallel provider fan-out; multiplayer voting; social feed; arbitrary tools | Requires a future product/architecture decision |

Coherence test A new judge can open the URL, start a real researched journey, inspect evidence, make two choices, reject one pair, reload the saved path, and compare it with another saved run—without developer help or a terminal.

PART II

How a research performance works

The server provides relevance; the selected model provides the intellectual journey.

# 6. The canonical research turn

## 6.1 Turn lifecycle

- Authenticate the ChatGPT user or validate a signed, rate-limited guest identity.

- Authorize journey ownership, validate the action, check budgets, and reserve an idempotent research run with a lease.

- Load the canonical branch and assemble a compact performer context server-side.

- Call the selected provider's tool-enabled endpoint in the foreground with a research budget, exact model ID, exact prompt version, and final TurnDraft schema.

- Stream normalized observable events while the same model searches, opens pages, follows leads, checks uncertainty, and synthesizes.

- Normalize consulted sources, cited sources, provider request IDs, search/fetch counts, token usage, and cost-rate snapshot.

- Validate schema, exactly-two invariants, citation URLs, safety, output length, and duplication against recent/rejected topics.

- Atomically commit the ready turn, research handoff, sources, action edge, and usage ledger. Only then reveal the performance.

- Stop. The journey advances again only after another explicit user action.

## 6.2 Research presets as hard budgets

These are initial hypotheses to test, not hidden quality guarantees. The adapter translates them into provider-specific parameters and always enforces a server deadline and project-dollar ceiling.

| Preset | Use | Initial maximum envelope | User promise |
| --- | --- | --- | --- |
| Spark | Simple/stable curiosity | 1–2 searches; 2–4 useful sources; ~25 s target; compact retrieved context | A quick sourced orientation |
| Standard | Default journey turn | 2–5 searches; 3–8 sources; ~60 s target; moderate reasoning/output | Enough homework for a thoughtful performance |
| Deep | Niche/current/contested topic | 4–10 searches; 6–15 sources; ~120 s target; larger retrieved context | Broader evidence, longer wait, higher cost |

The provider may use fewer tools. A maximum is a ceiling, not an instruction to waste calls. For questions that are subjective, creative, or do not benefit from live evidence, the performer may explain that no search was necessary; the UI must label the result accordingly.

## 6.3 What the Research Trail may reveal

| Safe to show | Do not show |
| --- | --- |
| Search query or a human-readable summary when not sensitive | Raw hidden chain-of-thought or scratchpad |
| Source title/domain and whether it was opened | Provider internal reasoning tokens/deltas |
| A deterministic status: searching, opening, checking, synthesizing, validating | A fabricated sentence that pretends the model is thinking |
| Contradiction/check status without a private rationale dump | Secrets, full prompt, user PII, or retrieved page dumps |
| Final consulted-source list and citations | Untrusted page instructions as application commands |

Trust rule Observable research is evidence telemetry. It is not chain-of-thought theater.

# 7. Context: what every new question receives

## 7.1 Server-assembled context packet

The browser sends IDs and the user's action. It does not submit a model-ready transcript. The Sites server authenticates, loads D1, applies relevance rules, and builds the packet. D1 remembers the full visible product history; the server selects what is useful; the model researches the current question with a bounded but substantial working context.

| Context block | Included | Why |
| --- | --- | --- |
| Stable prefix | Performer-awareness brief, weak cue, trust rules, tool rules, exact output contract | Consistency and prompt-cache eligibility |
| Model/config | Provider, exact model ID, research preset, reasoning setting, supported tools | Reproducibility and correct adapter behavior |
| Current task | Root seed, current question, active branch ID, branch depth | Defines the performance |
| Compact trail | Recent topic labels and meaningful reconnections | Continuity without transcript bloat |
| Immediate bridge | Previous explanation/transition when relevant | Preserves why this question followed |
| Research handoff | Compact discoveries, uncertainties, unresolved threads, prior source URLs as leads | Carries useful learning without old page dumps |
| Audience signal | Recent chosen/unchosen/rejected/delegated actions and temporary grounded/adventurous request | Lets the performer respond to taste |
| Presentation | Density, factual-image preference, read-aloud/accessibility constraints | Shapes the final UI payload |
| Budget | Max tools, retrieved tokens, output, wall time, and dollars | Prevents runaway consumption |

## 7.2 Explicit exclusions

The entire transcript or every old answer.

All previous source packets, copied articles, or raw search result pages.

PII that is not necessary for the performance.

Provider API keys, database credentials, or internal operational metadata.

Hidden chain-of-thought or any request to reproduce it.

A predetermined route or domain checklist that would turn curiosity into a script.

Unbounded rejected-option history; include recent and semantically relevant examples only.

## 7.3 Research handoff, not transcript replay

At commit time the same provider response returns a compact handoff: confirmed discoveries, uncertainties, unresolved threads, useful source leads, and a short topic label. This handoff is product memory, not private reasoning. The next turn gets the handoff plus recent visible context. It may revisit old URLs as leads, but it performs fresh research when currency or uncertainty requires it.

## 7.4 Context budget algorithm

- Always include the stable prefix and current question.

- Add the last one or two visible bridge turns.

- Add up to N recent topic/action records with rejection and unchosen signals prioritized.

- Retrieve older branch summaries by graph relevance and explicit reconnection, not recency alone.

- Add source URLs as compact leads, not source bodies.

- Reserve provider-specific headroom for web results, reasoning, and final output.

- Record the selected context IDs and estimated tokens for audit and eval replay.

# 8. Evidence, citations, images, and interludes

## 8.1 Source strategy

Prefer primary/official sources for current product specs, laws, standards, scientific papers, datasets, and first-party claims.

Use credible secondary synthesis when interpretation matters; seek source diversity on contested topics.

Search again when the first result is ambiguous, stale, circular, or contradicted.

Treat every web page as untrusted data. Ignore instructions embedded in sources.

Normalize canonical URL, title, publisher, published/updated date, retrieval time, provider source ID, and whether consulted/cited.

A citation URL in generated JSON is accepted only if it appears in the provider's returned consulted/citation set or an application-approved retrieval result.

If a factual claim cannot be supported, qualify it, remove it, or label the turn knowledge-based; never fabricate a citation.

## 8.2 Source presentation

| UI layer | Contents |
| --- | --- |
| Inline citation | Clickable source marker next to the supported sentence/block |
| Evidence drawer | Cited sources first, then consulted-but-not-cited sources; publisher/date/retrieved time |
| Research summary | Counts and broad source types, not a fake quality score |
| Turn metadata | Provider/model, research preset, research timestamp, prompt version |
| Source warning | Paywall, inaccessible page, stale date, or unverified/knowledge-based status |

## 8.3 Curiosity Interlude system

P0 uses a human-curated fact bank rather than paying for a separate generation call during every wait. Each fact has text, topic tags, source URL/title, verification date, sensitivity rating, and active/retired status. Selection scores topic overlap, user-interest overlap, freshness, and non-repetition. An interlude impression is saved so the same fact is not repeated in the active journey.

One concise fact at a time; long enough on screen to read.

Pause and Next are always available; reduced-motion pauses rotation by default.

Save as branch stores a possible question without interrupting current research.

Real progress remains separate below the fact.

When no topic-matched fact exists, show a broad evergreen fact or the status alone.

Never show unreviewed search snippets as verified facts.

## 8.4 Final TurnDraft contract

{ "topicLabel": "urban soundscapes", "answerBlocks": [ { "kind": "paragraph", "text": "A curated, display-ready paragraph.", "sourceUrls": ["https://trusted.example/source"] } ], "transition": "The pattern becomes clearer when we ask what the buildings do to sound.", "options": [ {"question": "How does architecture shape echo?", "angle": "mechanism"}, {"question": "When does noise become identity?", "angle": "culture"} ], "researchHandoff": { "discoveries": ["compact confirmed point"], "uncertainties": ["what remains unclear"], "unresolvedThreads": ["a useful future direction"], "sourceLeads": ["https://trusted.example/source"] } }

Exactly two options after validation, with normalized-text distinctness and no duplicate of recent/rejected questions.

Source URLs must be members of the normalized provider source set.

Answer text is sanitized and rendered from a restricted block vocabulary.

No private reasoning field exists.

One bounded repair using the same selected model is allowed for schema-only defects; factual defects require a new explicit retry or fail safely.

# 9. Provider endpoint strategy

## 9.1 Provider comparison

| Provider | Primary surface | Research tools | Important adapter fact |
| --- | --- | --- | --- |
| OpenAI | POST /v1/responses | web_search; open/find actions; optional image search | Single-request agentic loop; include consulted sources; use store:false |
| Google | POST /v1beta/interactions | google_search + url_context | Observable steps; each search query may be billable |
| Anthropic | POST /v1/messages | versioned web_search + web_fetch | Handle pause_turn continuation and versioned tool names |
| xAI | POST /v1/responses | web_search + x_search | OpenAI-compatible surface; complete encountered-source list |
| Mistral | POST /v1/conversations | web_search / web_search_premium | Use Conversations, not Chat Completions, for citations |
| Perplexity | POST /v1/agent | web_search + fetch_url | Optional multi-provider gateway; disclose mediated research |

## 9.2 Recommended rollout

- P0 adapter: OpenAI Responses with built-in web search, Structured Outputs, source inclusion, SSE, store:false, and exact pinned model/config.

- Second adapter: Gemini Interactions to prove provider-neutral event/source/usage normalization.

- Third adapter only after the loop is stable: Claude Messages or xAI Responses, chosen by evaluation and account access.

- Mistral and Perplexity remain documented seams; do not spend hackathon reliability budget enabling every logo.

- Every enabled model passes the same turn-contract, citation, latency, cost, and safety fixture suite before appearing in the performer browser.

## 9.3 Capability registry, not hard-coded assumptions

| Registry field | Example meaning |
| --- | --- |
| provider / modelId / snapshot | Exact callable identifier; no invisible latest alias in release evidence |
| apiSurface | responses, interactions, messages, conversations, agent |
| webSearch / pageFetch / imageSearch | Supported tool names and versions |
| structuredOutputWithTools | Proven by integration test, not documentation alone |
| streamEvents | Provider events mapped to normalized ResearchEvent types |
| citations / consultedSources | Where evidence metadata is returned |
| stateMode | Stateless by default; provider continuation ID only as optimization |
| limits/prices | Dated rate and price snapshot used by budget estimator |
| status | experimental, enabled, degraded, retired |

## 9.4 Same performer, different endpoint mechanics

Provider APIs differ in how they loop tools, stream steps, return citations, and continue paused work. The application normalizes mechanics, not intellectual behavior. It does not ask OpenAI to research for Claude or Perplexity to summarize for Gemini unless the user explicitly selected a gateway performer and the UI discloses it. A same-model schema repair is acceptable; a hidden second model is not.

PART III

Low-level implementation

One modular Site, explicit boundaries, and enough detail to build without re-deciding the product.

# 10. Target architecture

## 10.1 Why no separate Cloudflare Worker

Sites can host the interface and ordinary server routes, expose a production URL, store secrets, and bind D1/R2. Provider calls therefore belong in Sites server routes for V1. A separate Worker would add deployment, secrets, CORS, observability, and failure surfaces without adding product value. [S3]

Direct Cloudflare documentation is still useful for understanding the compatible runtime and D1/R2 behavior, but its free-plan quotas are not automatically Sites entitlements. A separate Worker becomes a contingency only after a deployed probe demonstrates a blocking Sites limit—for example, the required foreground SSE request cannot remain connected for the Standard budget. [S26–S28]

## 10.2 Gate 0 platform probes

| Probe | Pass condition | Fallback |
| --- | --- | --- |
| Public sharing | Anyone-with-link opens landing in private window | Adjust workspace/admin setting or use documented alternate hosting |
| SIWC | External ChatGPT user signs in; stable subject reaches API route; sign-out works | Authentication-enabled Site path or Supabase social OAuth |
| D1 | Migrations, prepared reads/writes, ownership, batch commit, restore test | Supabase Postgres as single canonical store |
| SSE | 60–120 s provider stream survives and reconnect recovery is coherent | Shorter budget; only then evaluate dedicated Worker/Edge Function |
| Secrets | Provider keys available server-side and absent from client bundle/logs | Block deployment |
| Version/deploy | Saved version can be reviewed before production deploy | Document current Sites workflow and freeze candidate |

## 10.3 Suggested project structure

app/ page.tsx journey/[journeyId]/page.tsx library/page.tsx compare/page.tsx api/bootstrap/route.ts api/journeys/route.ts api/journeys/[journeyId]/advance/route.ts api/journeys/[journeyId]/route.ts api/compare/route.ts components/ performer/ research-stage/ performance/ journey-map/ library/ server/ auth/ context/ research/ providers/ persistence/ safety/ telemetry/ db/ schema.ts migrations/ contracts/ turn-draft.ts research-events.ts api.ts evals/ seeds.jsonl rubrics/ fixtures/ .openai/hosting.json

# 11. Identity and authorization

## 11.1 Recommended identity flow

- Anonymous visitor receives a signed, HttpOnly, Secure, SameSite=Lax guest cookie with opaque guest ID and expiry.

- Guest can create a tightly limited journey; server and D1 enforce IP/guest/project budgets.

- Sign in with ChatGPT is dispatch-owned. The application reads the authenticated SIWC identity server-side and never implements the sign-in/callback routes itself.

- On first SIWC use, upsert a local user keyed by provider subject. Do not use display name as identity.

- A deliberate upgrade action transfers guest-owned journeys to the signed-in user in one idempotent batch after reauthorization.

- Every API route derives owner identity server-side and applies object-level authorization; UI visibility is not authorization.

SIWC boundary ChatGPT sign-in proves identity, not workspace membership. Public CuriosityPedia does not need workspace membership; an internal/admin surface would require a separate allowlist or hosting access policy. [S3]

## 11.2 Supabase fallback without false promises

If non-ChatGPT accounts are mandatory, prefer Supabase social OAuth for the initial beta and use Supabase Postgres as the single canonical database. Public email/password, magic links, OTP, confirmation, and reset require custom SMTP under current rules. The default SMTP only serves pre-authorized team addresses at demo-level volume. Therefore the product must not display arbitrary email signup until SMTP, redirect URLs, deliverability, abuse prevention, and recovery are operational. [S20–S25]

Use PKCE/cookies and current @supabase/ssr guidance; authenticated responses are private/no-store.

Validate JWT claims server-side; never trust client-reported email/user ID.

Enable RLS on every exposed table and test cross-user denial.

Use a publishable key in the browser; secret/service-role keys remain server-only.

Anonymous Supabase users need CAPTCHA, rate limits, is_anonymous-aware policies, and an account-linking plan.

Free projects can pause after inactivity; rehearse restore and keep migrations/exports.

# 12. Data model and invariants

## 12.1 D1 tables

| Table | Purpose | Key invariants/indexes |
| --- | --- | --- |
| users | SIWC identity and profile | unique(identity_provider, provider_subject); no raw tokens |
| guest_identities | Opaque guest ownership and expiry | hashed token; expiry; upgrade target |
| preferences | Density, research, image, speech, accessibility | one row per owner; validated enums |
| performer_cues | Versioned weak performer prompts | immutable version after use |
| model_registry | Provider/model capabilities, prices, status | exact ID + dated config; no release latest alias |
| prompt_versions | Stable performer/research/schema instructions | content hash; immutable version |
| journeys | Seed, owner, cue/model defaults, status/version | owner index; optimistic version |
| turns | Question, answer blocks, transition, topic, handoff, status | ready only after validation |
| turn_options | Exactly two visible options per ready set | unique(turn_id, set_version, position 0/1) |
| turn_actions | Choose, reject, delegate, branch, pause | immutable event; idempotency key |
| journey_edges | Parent/child and action lineage | no duplicate edge; branch does not rewrite parent |
| research_runs | Foreground lease, provider, model, status, deadlines | one active run per journey/turn action |
| research_events | Sanitized normalized progress log | no raw reasoning or source bodies |
| sources | Canonical URL and provenance metadata | normalized URL hash |
| turn_sources | Consulted/cited/image relation | citation URL must exist in source set |
| usage_events | Tokens, tools, prices, latency, cost | append-only; provider request ID |
| idempotency_keys | Safe retry result cache | unique owner + route + key; expiry |
| interlude_facts | Curated sourced fact bank | reviewed/active/versioned |
| interlude_impressions | Avoid repeats and record save-as-branch | owner/journey/fact/time |
| snapshots | Journey-so-far reflections | references immutable graph version |

## 12.2 State machines

| Entity | States | Allowed transitions |
| --- | --- | --- |
| research_run | reserved → researching → validating → ready ¦ failed ¦ interrupted | No ready without committed turn; expired lease becomes interrupted |
| turn | pending → ready ¦ failed | Pending is never navigable; ready is immutable except presentation corrections |
| journey | active ↔ paused → deleted | No completed state; deleted follows retention policy |
| option set | proposed → chosen ¦ rejected ¦ superseded | Exactly one chosen action per set; rejected retained |
| model config | experimental → enabled → degraded ¦ retired | New turns only use enabled; old turns remain attributable |

## 12.3 Database constraints and transaction boundary

A ready turn has exactly two current options; enforce with commit logic plus a deferred application invariant check.

A selected action can create at most one child edge under the same idempotency key.

The journey version increments on every graph mutation; stale If-Match requests return 409 with canonical state.

Source and usage rows commit with the turn. If commit fails, no child becomes visible.

D1 statements use parameters/prepared statements. Related writes are issued as a batch. [S27]

Deletion first tombstones user-visible data for immediate denial, then applies the documented retention cleanup.

# 13. API and streaming contracts

## 13.1 Core endpoints

| Method/path | Purpose | Important contract |
| --- | --- | --- |
| GET /api/bootstrap | Identity, entitlements, performers, models, presets, starters | No secrets; cache public catalog separately from identity |
| POST /api/journeys | Create seed/root reservation and start root stream | Idempotency-Key; budget check; SSE response |
| GET /api/journeys/:id | Canonical journey, ready nodes, active map neighborhood | Owner authorization; ETag/version |
| POST /api/journeys/:id/advance | Choose/reject/delegate/branch and research one next result | If-Match + Idempotency-Key; at most one child |
| GET /api/research-runs/:id | Recover committed state after reconnect | Status only; does not resume hidden work |
| GET /api/library | Paginated private journey list | Owner-scoped; indexed cursor |
| POST /api/compare | Read two accessible saved journeys | No provider call |
| POST /api/snapshots | Create journey-so-far reflection | May be deterministic P0; model call requires explicit action |
| GET /api/export | Portable user data | Owner authorization; rate-limited |
| DELETE /api/journeys/:id | Delete/tombstone one journey | CSRF-safe authenticated mutation |

## 13.2 Advance request

POST /api/journeys/jny_01/advance Idempotency-Key: 01J... If-Match: "journey-7" Accept: text/event-stream { "fromTurnId": "trn_01", "action": {"type": "select", "optionId": "opt_B"}, "modelConfigId": "openai:gpt-5.6-terra@pinned", "researchPreset": "standard", "answerDensity": "balanced", "factualImagePreference": "when-useful" }

## 13.3 Normalized SSE events

event: accepted data: {"runId":"rr_01","journeyVersion":8} event: research.search data: {"label":"Searching for current evidence","query":"urban soundscape architecture"} event: research.source data: {"title":"Source title","domain":"example.org","action":"opened"} event: research.status data: {"stage":"synthesizing","label":"Preparing the performance"} event: ready data: {"turnId":"trn_02","journeyVersion":8} event: error data: {"code":"PROVIDER_TIMEOUT","retryable":true,"runId":"rr_01"}

Heartbeats keep intermediaries from treating a quiet research period as dead, but do not claim intellectual progress.

The UI reloads the committed turn on ready rather than trusting an unvalidated streamed draft.

If disconnected before commit, the client checks run status. A stale lease becomes retryable; no daemon continues the journey.

Provider text/thought deltas are never forwarded as Research Trail content.

## 13.4 Error vocabulary

| Code | HTTP | User behavior |
| --- | --- | --- |
| AUTH_REQUIRED | 401 | Offer SIWC; preserve local seed |
| FORBIDDEN | 403 | Do not reveal object existence |
| VERSION_CONFLICT | 409 | Reload canonical journey and explain another tab changed it |
| ALREADY_IN_PROGRESS | 409 | Attach to status/recovery; do not duplicate call |
| BUDGET_EXCEEDED | 429 | Show allowance and saved-library access |
| PROVIDER_RATE_LIMIT | 429/503 | Retry after jitter or choose another enabled model |
| PROVIDER_TIMEOUT | 504 | Preserve question; retry with same operation or shallower preset |
| SCHEMA_INVALID | 502 | One same-model repair; otherwise fail without advancing |
| CITATION_INVALID | 502 | Remove unsupported claim/citation or fail safely |
| SAFETY_BLOCKED | 422 | Explain boundary and offer a safer reframe |

# 14. Provider adapter implementation

## 14.1 Interface

interface ResearchProvider { capabilities(config: ModelConfig): Promise<CapabilitySnapshot>; researchTurn( request: CanonicalResearchRequest, emit: (event: NormalizedResearchEvent) => void, signal: AbortSignal ): Promise<ProviderResearchResult>; } type ProviderResearchResult = { turnDraft: unknown; consultedSources: ProviderSource[]; citations: ProviderCitation[]; usage: ProviderUsage; providerRequestId?: string; providerContinuationId?: string; };

## 14.2 OpenAI adapter

Call POST /v1/responses with the exact model ID, stable instructions, canonical input, web_search tool, response schema, stream:true, store:false, and consulted-source inclusion.

Let Responses run its bounded tool loop. Normalize search/open/find actions and URL annotations; enforce visible clickable citations. [S4–S7]

Use stable prompt prefix ordering for caching; record cached/uncached/reasoning/output usage. [S8–S9]

Do not rely on previous_response_id as canonical memory. If used for an optimization, D1 still reconstructs the request and the app can fall back statelessly.

## 14.3 Gemini adapter

Use the Interactions endpoint with google_search, optional url_context, stream:true, and response_format schema.

Map google_search_call/result and URL-citation annotations to normalized sources and events.

Count individual search queries, not only top-level interactions, because a single prompt may issue several billable searches. [S15–S16]

Use a stable model ID for production and treat preview/latest aliases as experimental registry entries.

## 14.4 Claude, xAI, Mistral, and Perplexity adapters

| Adapter | Implementation note |
| --- | --- |
| Claude | Version web_search/web_fetch tools; max_uses; handle pause_turn by continuing the same visible foreground operation; parse citations; schema output; SSE. |
| xAI | OpenAI-compatible Responses base URL; web_search/x_search; collect all citations and inline citations; structured output; set cache routing key when documented. |
| Mistral | Use Conversations/Agents for web_search references; stream typed entries; do not use Chat Completions for researched turns. |
| Perplexity | Use Agent endpoint or Responses alias; freeze configuration; normalize returned cost details; disclose gateway/underlying model. |

## 14.5 Adapter conformance tests

Tool + schema works together on the exact enabled model.

At least one multi-search fixture proves iterative research.

Source URLs and citations normalize without invention.

Exactly-two output survives streaming and validation.

Timeout, rate limit, safety refusal, malformed JSON, and disconnect produce the canonical errors.

Token/tool/cost fields reconcile with provider response metadata.

No secret, raw source body, or private reasoning reaches browser events or logs.

PART IV

Trust, reliability, and economics

The experience earns wonder only when its evidence, limits, and failures are honest.

# 15. Security and privacy

## 15.1 Threat model

| Threat | Control |
| --- | --- |
| Prompt injection in web content | Treat sources as data; fixed higher-priority instructions; no arbitrary action tools; domain/content limits; fixture tests |
| Secret exposure | Server-only Sites secrets; bundle and log scans; never store keys in prompts, files, or D1 |
| Broken object authorization | Server-derived owner ID on every route; cross-user tests; opaque IDs do not replace authorization |
| Guest abuse/cost exhaustion | Signed guest token, CAPTCHA/turnstile where available, IP/account/project quotas, one active run, dollar kill switch |
| XSS via model/source text | Restricted content blocks, URL validation, sanitizer, safe link attributes, no raw HTML |
| SSRF/custom fetch | Prefer provider server tools; otherwise HTTPS allow policy, private-IP blocking, redirect/size/type/deadline limits |
| CSRF/session misuse | SameSite cookies, origin checks, protected mutations, private/no-store authenticated responses |
| Citation laundering | Accept only provider-returned/approved URLs; show consulted versus cited; store retrieval metadata |
| Unbounded agency | Search/read only; no purchase, message, code-execution, or external mutation tools; every journey turn requires user action |
| Sensitive telemetry | Redact prompts/PII/source bodies; structured allowlisted event fields; short retention |

## 15.2 Privacy posture

State plainly that questions, compact journey context, and relevant preferences are sent to the selected model provider.

Disclose provider/model per turn and link the relevant provider policy.

Use OpenAI store:false by default; other adapters choose their minimum-storage mode where supported. Endpoint abuse-monitoring retention may still apply. [S10]

Do not log raw model input/output in general telemetry. Keep a separate, access-controlled debug sample only with explicit operator purpose and retention.

Provide journey delete and account export/delete paths; document tombstone and backup retention.

Do not put email, full name, IP, or provider tokens into prompts unless a feature absolutely requires it.

Hash/rate-limit network identifiers with rotation; never claim perfect anonymity.

## 15.3 Safety

Apply input and output moderation appropriate to the provider and audience, with special handling for self-harm, sexual content involving minors, dangerous instructions, and targeted hate. A blocked question receives a concise boundary and safe reframe. The product does not present medical, legal, or financial material as professional advice; current/high-stakes queries require sources and calibrated uncertainty. Red-team both user prompts and retrieved pages. [S29, S32]

# 16. Reliability and concurrency

## 16.1 Foreground, not fragile

No background engine does not mean no recovery. The operation is a leased, idempotent foreground run. If the client disconnects, a provider call may be canceled; if the server committed before disconnect, reload recovers the ready turn. If a lease expires without a commit, the run becomes interrupted and the same user can retry. No hidden journey continues after the visible request.

One active research run per journey action; duplicate clicks reuse the idempotency result.

Deadlines propagate through provider calls and any custom fetch; abort work when the request is no longer useful.

Retry only transient failures with exponential backoff and jitter; never retry schema/factual defects blindly.

Do not amplify retries across browser, route, SDK, and provider layers.

Use optimistic journey versions to resolve two-tab races.

A circuit breaker can disable a degraded provider/model without deleting past attribution.

## 16.2 Initial service objectives

| SLI | Hackathon target | Measurement |
| --- | --- | --- |
| Public availability | ≥99% during demo window | Synthetic GET + private-window check |
| Ready-turn success | ≥95% without manual retry on curated eval set | research_runs ready / started |
| Exactly-two integrity | 100% of rendered ready turns | validator + DB audit |
| Standard latency | p50 ≤45 s; p95 ≤90 s hypothesis | accepted to committed ready |
| Duplicate-child rate | 0 | unique constraint and graph audit |
| Citation validity | 100% displayed URLs in normalized source set | commit validator |
| Cross-user data leak | 0 | automated authorization fixtures |

These are release hypotheses, not contractual SLAs. Adjust them after real provider and Sites measurements. Use an error budget to decide when to stop adding features and fix the loop. [S35]

## 16.3 Failure experience

The current question and settings remain visible.

No phantom node or empty option cards appear.

Retry reuses the operation identity and explains whether cost may have been incurred.

The user can choose a shallower research preset or another enabled model.

Saved journeys/library remain usable when generation is unavailable or a budget is exhausted.

An error stops Curiosity Interludes and shows a real failure, not endless entertainment.

# 17. Cost model and initial-zero-cost truth

## 17.1 What can initially cost zero

| Component | Initial posture | Qualification |
| --- | --- | --- |
| Sites URL/hosting | No custom domain required; use Sites production URL | Sites entitlement/beta terms must be verified |
| Sites D1/R2 | Target included allowances; no idle compute assumption | Sites quotas may differ from direct Cloudflare plans |
| Guest + SIWC identity | No app-owned SMTP/password vendor | Visitors need ChatGPT sign-in for durable account |
| Browser speech | No provider TTS bill | Quality varies by browser/device |
| Supabase fallback | $0 free plan within quotas | Pauses after inactivity; email to arbitrary users requires custom SMTP |
| Model/search | Not free by design; owner accepts metered use | Budgets, prepaid credit, and kill switch required |

Cost statement to use publicly CuriosityPedia can launch with no custom domain and no separate fixed backend bill within the available Sites/storage allowances. AI research and web search are metered, and free tiers or plan terms can change. It is not guaranteed to remain $0 forever.

## 17.2 Correct per-turn equation

turn_cost = uncached_input_tokens × input_rate + cache_write_tokens × cache_write_rate + cache_read_tokens × cache_read_rate + reasoning_and_output_tokens × output_rate + web_search_calls × search_rate + fetch_or_other_tool_calls × tool_rate + optional_image_or_speech_cost + bounded_retry_or_schema_repair_cost

The previous 1,000-input/350-output illustration is removed because a researched turn can ingest many retrieved/tool tokens and execute several searches. Store actual usage dimensions per run and compute p50/p95 by model, performer, research preset, answer density, and success/failure outcome.

## 17.3 Dated provider price snapshot

Illustrative public-list prices observed on 13 July 2026; not a purchasing promise. Re-read official pricing and the account console before launch.

| Example | Input / output per 1M | Search/tool note |
| --- | --- | --- |
| OpenAI GPT-5.6 Luna | $1 / $6; cached input $0.10 | Web search listed separately; model/tool rates vary |
| OpenAI GPT-5.6 Terra | $2.50 / $15 | Use quality eval; do not default by price/prestige |
| Gemini 3.5 Flash | $1.50 / $9 | 5,000 Gemini 3 grounded prompts/month listed, then $14/1k search queries; each query counts |
| Gemini 3.1 Flash-Lite | $0.25 / $1.50 | Same documented search allowance/rate; evaluate quality |
| Claude Opus 4.8 | $5 / $25 | Web search $10/1k plus tokenized results; web fetch no extra tool fee |
| xAI Grok 4.5 | $2 / $6; cached $0.50 | Web/X search $5/1k successful calls |
| Mistral Medium 3.5 | $1.50 / $7.50 | Agent tools add model cost plus tool call |
| Perplexity Agent tools | Underlying provider rates | Web search $5/1k; fetch URL $0.50/1k; current docs report request cost |

## 17.4 Budget controls

Per request: max searches, fetches/pages, retrieved tokens, output tokens, wall time, and dollars.

Per user/guest: active concurrency 1, turns per hour/day, and daily dollar allowance.

Per provider/model: RPM/TPM headroom, circuit breaker, and availability flag.

Per project: daily and monthly soft alert, hard stop, and emergency key disable.

Product: show research preset/cost band before start and limit reached without shame or ambiguity.

Operations: store the exact price-rate snapshot used for every cost calculation; never recompute old costs with new prices.

# 18. Observability and evaluation

## 18.1 Structured telemetry

| Dimension | Fields |
| --- | --- |
| Trace | trace_id, request_id, run_id, journey_id hash, provider request ID |
| Config | performer/prompt version, provider/model snapshot, research preset, schema version |
| Timing | queue/auth/context/search/read/synthesis/validation/commit durations |
| Usage | input/cache/reasoning/output tokens, searches, fetches, media, cost snapshot |
| Quality | schema pass, exactly-two pass, citation coverage, duplicate score, safety outcome |
| Outcome | ready/failed/interrupted, error code, retry count, user action/rating |

Logs contain IDs and measured fields, not full prompts, raw source bodies, or hidden reasoning. A debug replay stores the canonical context ID set and configuration so an authorized developer can reconstruct a fixture from retained product data.

## 18.2 Evaluation set

75–100 seed questions across stable facts, current events, science, history, culture, mechanism, subjective curiosity, niche topics, contested claims, and image-worthy questions.

Long-journey fixtures at depths 1, 5, 12, and 25 with rejection, unchosen branches, and reconnection.

Adversarial web pages with prompt injection, fake citations, copied content, and unsafe links.

Blind human rubric: research adequacy, evidence quality, explanation usefulness, performer presence, two-option distinctness, surprise, continuity, uncertainty, and source usability.

System rubric: schema/invariant pass, latency, cost, tool count, citation validity, duplicate/repetition rate, safety, and recovery.

Promotion gate compares exact provider/model/prompt versions; no alias changes without regression results.

## 18.3 Product analytics

Measure the curiosity loop rather than generic engagement: start-to-ready, ready-to-choice, choice distribution, reject rate, branch reopen rate, interlude pause/next/save, source opens, read-aloud use, snapshot use, return/resume, manual compare completion, and cost per meaningful choice. Avoid optimizing for endless time-on-site at the expense of answer value.

PART V

Build, verify, and ship

Protect the magic by sequencing product risk before visual breadth.

# 19. Implementation sequence

## 19.1 Phase 0 — prove the platform

- Create the Sites-compatible deterministic shell and publish a private review version.

- Run Gate 0: public link, SIWC, stable identity, D1, secrets, SSE duration, saved-version/deploy behavior.

- Record exact Sites plan/workspace/region and observed limits; resolve admin sharing before product work depends on it.

- Create the model/capability registry with only one experimental OpenAI configuration.

## 19.2 Phase 1 — deterministic product before paid AI

- Build landing, performer browser, research stage, performance stage, exactly-two cards, reject flow, journey list/map, library, and manual compare using fixtures.

- Implement D1 migrations/repositories, guest/SIWC ownership, idempotency, optimistic versioning, delete/export skeleton, and curated interlude bank.

- Test responsive, keyboard, screen-reader, reduced-motion, and error states with no provider dependency.

- Make a judge complete two fixture turns, reload, resume, branch, and compare before connecting AI.

## 19.3 Phase 2 — one excellent research adapter

- Add OpenAI Responses, web search, Structured Outputs, SSE normalization, store:false, citation/source normalization, and usage ledger.

- Implement context assembly and research handoff; prove a source lead can be useful without replaying old pages.

- Add schema/invariant/citation/safety validation and one bounded same-model schema repair.

- Run evals, tune Spark/Standard budgets, and freeze exact prompt/model versions.

## 19.4 Phase 3 — durability and second provider

- Finish library, map/list, branch-from-here, snapshot, manual compare, delete/export basics, and guest-to-SIWC transfer.

- Add Gemini Interactions adapter and pass the same conformance/eval suite.

- Expose a second performer/model only after quality, cost, citations, and recovery are release-grade.

- Add browser read-aloud and factual-image preference only after the text/source loop is stable.

## 19.5 Phase 4 — hardening and demo freeze

- Run load, rate-limit, disconnect, two-tab, malformed output, provider outage, budget stop, cross-user, injection, XSS, and delete tests.

- Publish a saved candidate, inspect source/migrations, set secrets, deploy intentionally, and smoke-test from private windows and mobile.

- Freeze a judge account/guest allowance, known-good providers, and three prepared demo seeds.

- Record the three-minute demo and keep a deterministic fallback path that still demonstrates the product if one provider is degraded.

# 20. Test plan

## 20.1 Release-blocking suites

| Suite | Must prove |
| --- | --- |
| Unit | Context selection, URL normalization, schema validation, two-option distinctness, budget math, state transitions |
| Contract | Every provider fixture maps to canonical sources/events/usage/errors |
| Integration | SIWC/guest + D1 + provider + commit + reload; guest upgrade; delete; two-tab conflict |
| E2E | Landing → research → answer → choose → reject → branch → library → compare on desktop/mobile |
| Accessibility | Keyboard, screen reader, live regions, focus, reduced motion, graph/list equivalence, zoom/contrast |
| Security | Cross-user denial, CSRF, XSS, SSRF, injection, secret scan, rate/cost abuse |
| Resilience | Timeout, 429, provider 5xx, disconnect, malformed schema, invalid citation, D1 failure, budget stop |
| Visual | No overflow/clipping; long questions/sources/errors; loading and ready states; browser matrix |

## 20.2 Critical scenarios

Double-click Choose B: one action, one child, one provider billable operation.

Two tabs choose different options from journey version 7: one wins; the other receives a coherent 409 and can branch deliberately.

Provider searches five times and times out before final schema: no turn renders; usage is recorded if known; retry preserves question.

Provider returns valid JSON with three options: validator blocks, same-model schema repair runs once, exactly two or fail.

Generated source URL was not consulted: citation is rejected; unsupported claim is removed/repaired or the turn fails.

Browser disconnects after provider completes but before UI ready event: reload finds committed turn.

Guest signs in after one journey: ownership transfer is idempotent and no other guest data moves.

Supabase fallback auth route response is cached by CDN: test must fail until private/no-store behavior is correct.

# 21. Demo and judging narrative

- Open the public Sites URL in a private window and state that no installation/domain/self-hosting is required.

- Choose a performer and model; show live thoughts and select a current, source-worthy seed.

- Start Standard research. Point out a sourced Curiosity Interlude and the honest Research Trail.

- Reveal the curated answer, open one inline citation, and show exactly two distinct forks.

- Reject both, move the temporary control toward adventurous, and receive a genuinely different pair.

- Choose one path, then open the map to show chosen, unchosen, and rejected directions.

- Leave/reload or sign in, resume the saved journey, and open a journey-so-far snapshot.

- Open a second saved run from the same seed and compare topic jumps, sources, and audience actions—without launching parallel work.

- Close with the architecture: one Site, server-side provider keys, D1 truth, bounded foreground research, and measured metered costs.

# 22. Risks and decision triggers

| Risk | Early warning | Response / trigger |
| --- | --- | --- |
| Sites public/SIWC availability | Private-window or external-user probe fails | Use authentication-enabled Site path; if necessary Supabase social OAuth + Postgres |
| Foreground research too slow | p95 exceeds verified stream/window or users abandon | Tighten presets/model; separate Worker only after measured blocker |
| Research cost surprises | p95 tool/tokens exceed budget | Lower max tools/context; cheaper evaluated model; daily hard stop |
| Provider schema+tools incompatibility | Conformance fixture fails | Disable config; use same-model two-step only if measured and disclosed |
| Citation quality weak | Invalid/irrelevant links or low source-open trust | Stricter source policy, domain controls, eval gate, fail knowledge-based |
| D1 scaling/queries | Rows-read or latency rises; graph scans | Add indexes/neighborhood queries; evaluate Supabase only with migration trigger |
| Free Supabase email assumption | Public signup email fails | Do not ship email signup; use SIWC/social OAuth or fund SMTP/domain |
| Feature breadth erodes core | P0 loop flaky while map/media expands | Freeze breadth; cut decorative art, public sharing, rich snapshots |

# Appendix A — Release acceptance checklist

| Area | Release-blocking acceptance |
| --- | --- |
| Public access | Sites URL opens logged out in private window; sharing policy and production URL verified; no custom domain required |
| Identity | Guest trial bounded; SIWC stable subject; sign-out/in recovers library; guest upgrade and cross-user denial pass |
| Research | Selected model demonstrably searches/reads; normalized events; no raw reasoning; deadline/budget enforced |
| Turn contract | Answer/transition/topic/source data valid; exactly two distinct options; malformed content never renders |
| Interludes | Sourced, curated, non-repeating, Pause/Next/save; real status separate; stop immediately on ready/failure |
| Journey | Choose/reject/delegate/branch/save/reload/map/list/snapshot correct; no hidden continuation |
| Comparison | Reads accessible saved journeys only; confounders shown; no parallel call or universal winner |
| Evidence/media | Clickable citations; consulted/cited distinction; factual visual provenance; text-only fallback |
| Cost | Actual usage ledger, rate snapshot, limits, alerts, kill switch; hosting and metered AI distinguished |
| Security/privacy | No client secret; ownership, injection, XSS, CSRF, SSRF, abuse, deletion, redaction tests pass |
| Accessibility | Core loop keyboard/screen-reader; focus, live status, reduced motion, graph/list, contrast/zoom pass |
| Reliability | Timeout/429/5xx/disconnect/two tabs/schema/citation/D1/budget failures recover coherently |
| Delivery | Migrations, exact registry/prompt versions, saved candidate, deployment smoke, rollback, README, demo fallback |

# Appendix B — Feature accounting

| Original product-book feature | V3 disposition |
| --- | --- |
| Weak performer identity + visible underlying model | Restored and specified in performer browser/model registry |
| Dynamic starter thoughts | Restored with cached/generated fallback and provider/model refresh |
| Substantial live turn | Expanded into researched performance with structured answer blocks |
| Exactly two next questions | Non-negotiable schema/DB/UI invariant |
| Reject both + grounded/adventurous | Restored as temporary replacement-pair feedback |
| Let performer choose | Retained for one current turn only |
| Density, text size, image preference | Restored as separate settings |
| Real sourced factual media | Restored with license/provenance/text-only rules |
| Exact-text read aloud | Restored; browser speech first, paid TTS optional |
| Curiosity Interludes | Restored in depth with fact bank, Pause/Next/save, honest progress |
| Infinite graph, unchosen paths, branch-from-here | Restored with map/list and immutable lineage |
| Snapshots and reconnections | Restored; never a completion screen |
| Journey library | Restored with filters/resume/manage |
| Topic-jump comparison | Retained as manual saved-journey comparison |
| Automatic journeys/background jobs | Removed for hackathon by explicit product decision |
| Parallel model comparison | Removed; replaced by repeated saved runs and manual comparison |
| Research-first homework | New V3 correction: core of every evidence-worthy turn |
| Visible facts while researching | Explicitly included as sourced Curiosity Interludes |

# Appendix C — Decision records

| ADR | Decision | Revisit trigger |
| --- | --- | --- |
| ADR-001 | One OpenAI Site for public UI and ordinary API routes | Verified Sites blocker or unavailable public sharing |
| ADR-002 | Guest + SIWC; no app-owned password/email stack | Non-ChatGPT identity becomes mandatory |
| ADR-003 | D1 is canonical state; optional R2 blobs | Measured data/query need exceeds D1 architecture |
| ADR-004 | Same selected model researches and performs | User explicitly chooses a disclosed gateway or product changes |
| ADR-005 | Foreground bounded turns; no background continuation | Future automatic product mode is separately approved |
| ADR-006 | App-owned compact context and handoff | Provider state proves safe/portable enough to change canonical policy |
| ADR-007 | Observable evidence trail, no chain-of-thought | Never; trust boundary |
| ADR-008 | Exactly two is a release invariant | Only a deliberate redesign of the game mechanic |
| ADR-009 | Manual comparison reads saved paths | Controlled research-study mode is separately designed |
| ADR-010 | Cost measured from actual tools/tokens, not fixed token guess | Never; only rates/presets change |

# Appendix D — Research and cost instrumentation example

{ "runId": "rr_01", "provider": "openai", "modelId": "exact-pinned-id", "promptVersion": "wonder-research-turn@3.0.0", "researchPreset": "standard", "usage": { "inputTokens": 12400, "cacheReadTokens": 4200, "cacheWriteTokens": 0, "reasoningTokens": 1800, "outputTokens": 920, "webSearchCalls": 4, "pageFetches": 3 }, "priceSnapshotId": "openai-usd-2026-07-13", "latencyMs": { "context": 18, "provider": 42110, "validation": 11, "commit": 24 }, "outcome": "ready" }

# Sources and research notes

Research was conducted on 13 July 2026 using the complete supplied PDF and prototype, current OpenAI Sites/Codex material, official model-provider documentation, the Supabase documentation search and changelog, and official Cloudflare references. Technical-search claims use primary provider documentation. Model names, preview status, pricing, quotas, API versions, beta features, plan entitlements, and free-tier rules are volatile; the exact target accounts and changelogs must be checked again before implementation and release.

S1  CuriosityPedia Revised Final Product Book. Original 24-page product vision and user-experience specification; text-read and visually inspected in full. Local supplied artifact — original PDF

S2  CuriosityPedia Demo. Original standalone HTML prototype and interaction baseline. Local supplied artifact — standalone HTML prototype

S3  OpenAI Sites. Public-beta availability, production URLs, versions, deployments, access choices, secrets, D1, R2, and authentication-enabled Sites. Open source

S4  OpenAI — Responses migration. Responses recommendation and the single-request agentic tool loop. Open source

S5  OpenAI — Web search. Search/open/find actions, clickable citations, consulted sources, domain controls, and image search. Open source

S6  OpenAI — Structured Outputs. JSON Schema adherence and typed response contracts. Open source

S7  OpenAI — Streaming Responses. Server-sent event streaming and response events. Open source

S8  OpenAI — Conversation state. Provider-managed continuation and token-billing implications. Open source

S9  OpenAI — Prompt caching. Stable-prefix caching behavior and usage fields. Open source

S10  OpenAI — Your data. Training defaults, endpoint storage, abuse monitoring, and retention. Open source

S11  OpenAI — Models and pricing. Current model capabilities, versioning, token prices, and tool prices. Open source

S12  Anthropic — Messages API. Stateless message creation surface. Open source

S13  Anthropic — Web search and tool reference. Versioned server tools, maximum uses, citations, web fetch, and pause-turn behavior. Open source

S14  Anthropic — Structured output, streaming, and pricing. Schema output, SSE events, prompt caching, tokens, and server-tool charges. Open source

S15  Google — Gemini Interactions API. Recommended GA interface, observable steps, tool use, state, and background option. Open source

S16  Google — Search, URL Context, schema, streaming, models, and pricing. Grounded search, deeper URL reading, citations, SSE, model stability, and current billing. Open source

S17  xAI — Responses, search, citations, schema, models, and pricing. OpenAI-compatible Responses, web/X tools, full citations, JSON Schema, and usage pricing. Open source

S18  Mistral — Conversations and web search. Conversation endpoint, built-in search/reference entries, streaming, and structured output. Open source

S19  Perplexity — Agent API. Multi-provider Responses-compatible agent endpoint, web search, URL fetch, frozen presets, and cost detail. Open source

S20  Supabase — Pricing and billing. Free-plan capacity, project pausing, organization billing, and paid-plan posture. Open source

S21  Supabase — Auth SMTP. Current restriction of default SMTP to team addresses and demo-only public-email limitations. Open source

S22  Supabase — Server-side Auth. PKCE, cookies, cache safety, getClaims/getUser behavior, and SSR guidance. Open source

S23  Supabase — Row Level Security. RLS requirements, auth.uid ownership, update policies, and security-invoker views. Open source

S24  Supabase — Anonymous sign-ins. Guest identities, authenticated role, CAPTCHA, abuse controls, and account linking. Open source

S25  Supabase changelog. Current breaking changes, deprecations, and auth/email platform changes. Open source

S26  Cloudflare Workers limits and pricing. Direct-Workers request, CPU, wall-time, streaming, and pricing reference. Open source

S27  Cloudflare D1. Scale-to-zero pricing, row metrics, indexing, prepared statements, and migrations. Open source

S28  Cloudflare R2. Object storage, operations, free allowance, and no-egress posture. Open source

S29  OpenAI — Safety best practices. Moderation, red teaming, constrained inputs/outputs, and human oversight. Open source

S30  OpenAI — Production best practices. Secrets, budgets, monitoring, staging, and deployment controls. Open source

S31  OpenAI — Evals. Evaluation-driven prompt and model iteration. Open source

S32  OWASP Top 10 for LLM Applications. Prompt injection, sensitive information, excessive agency, misinformation, and unbounded consumption. Open source

S33  W3C — WCAG 2.2. Web accessibility success criteria. Open source

S34  AWS Builders' Library — Idempotent APIs. Safe retries and caller-provided idempotency semantics. Open source

S35  Google SRE — Service level objectives. SLI, SLO, and error-budget framing. Open source

## Research limitations and verification rule

No production workload or target Sites/Supabase/provider account was available during document preparation. All latency, quality, cost, and quota values are hypotheses or dated public-list snapshots. Sites is a public beta and some behavior is account/workspace dependent. The document therefore converts uncertainty into explicit Gate 0 probes, capability-registry checks, adapter conformance tests, and release blockers rather than pretending those unknowns are settled.

Implementation north star One public URL. One selected performer. Real homework. Honest evidence. Exactly two worthwhile ways forward. One saved source of truth. No invisible journey the user did not ask to run.